| MEETING TITLE: | City of Seguin – Cordova Rd Reconstruction GVEC Coordination |  | DATE: | 05/4/2023 |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| PROJECT NUMBER: | 12775-00 |  |  |  |  |  |
| Attendees: | See Sign-In Sheet |  |  |  |  |  |
| AGENDA TOPICS: |  |  |  |  |  |
| Cordova Rd |  | Schedule: - Design; Now through Q1 2026- Subject to change - Construction schedule pending Scope - Full reconstruction from SH 46 to SH 123 - Expand from 2 to 4 lanes with raised median - Dual shared use paths - Minimum of 120’ ROW Design - Project is currently in the early stages of design - Vetting alignment alternatives and seeking stakeholder input - Alternatives are not solidified at this time due to unknown environmental and schedule impacts - Environmental and schedule impacts to be determined with TxDOT participation |  |  |  |
| GVEC |  | Substation near SH 123 - Current operations - Operational challenges - Upcoming plans for the property |  |  |  |
| ACTION ITEMS & TAKEAWAYS: Description |  |  |  |  |  |