| MEETING TITLE: | City of Seguin – Cordova Rd Reconstruction Reinhard Farms Coordination |  | DATE: | 05/17/2023 |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| PROJECT NUMBER: | 12775-00 |  |  |  |  |  |
| Attendees: | PD: Steven Tate, John Tyler Ink Civil: James Ingalls Discussion items are shown in BOLD text |  |  |  |  |  |
| AGENDA TOPICS: |  |  |  |  |  |
| Cordova Rd |  | All discussion items are subject to final CoS approval Schedule: - Design; Now through Q1 2024 - Pause for utility relocation and ROW - Final plans/letting Q4 2025/Q1 2026 - Construction schedule pending Scope - Full reconstruction - Expand from 2 to 4 lanes with raised median - Dual shared use paths - Minimum of 120’ ROW |  |  |  |
| Reinhard Farms |  | Project Status - Project on hold, no timeline for return - Two pending issues need resolution - Existing 12” waterline (Springhill/CoS) doesn’t have capacity - Detention redesign - Ink Civil stated there is a low at current detention and they were looking at cross culvert/downstream channel - Developer and home builder? - Dirt Boys- developer - Gehan home- builder - Association with Maverick Meadows?- None - Approved TIA; left turn lanes required. - Timeline for construction-No timeline - Possibility to escrow construction cost to be built with Cordova project- Not likely at this time due to paused project with no timeline to restart - Ultimate design may include one full access driveway due to driveway proximity and access management - Status of site plan? - ROW dedication- Not dedicated, no timeline - Anticipate construction timeline- No timeline, construction plan not approved - Utilities - Connecting to existing 12” water main - Extending 12” SS from Maverick Meadows - Constructing proposed detention at dedicated ROW limit |  |  |  |
| ACTION ITEMS & TAKEAWAYS: Description |  |  |  |  |  |