| MEETING TITLE: |  | City of Seguin – Cordova Rd Reconstruction TROE Update | DATE: | 07/07/2023 |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| PROJECT NUMBER: |  | 0915-46-052 |  |  |  |  |
| Attendees: |  | City of Seguin: Pablo Martinez, Connie Real Pape-Dawson: John Tyler, Jake Powell, Steven Tate Pinnacle: Daniel Shaw |  |  |  |  |
| AGENDA TOPICS: |  |  |  |  |  |
| TROE | - ROE update - 89 total ROE letters sent - 65 signed letters received (73%) - 24 ROE letters outstanding - Outstanding ROE for impacted parcels are critical |  |  |  |  |
| Outstanding ROE | Impacting 48 parcels Missing 9 TROE for impacted parcels 2- unidentified for TROE– Cordova Crossing easements Strategy to obtain missing TROE - Review missing parcels - Unresponsive or contentious - CoS to approach first? Public involvement/ROW team partners to approach? Beginning Survey/ROE - 48 parcels to survey - Survey team to review ROE agreement for contact information/specific requests - Survey to contact owners and make necessary accommodations - CoS to verify all TROE agreements are uploaded to SharePoint - CoS preference for notifying owners - Owners with specific request- CoS to provide Open Discussion |  |  |  |  |
| ACTION ITEMS & TAKEAWAYS: Description |  |  |  |  |  |