|  |  |  |  |
| --- | --- | --- | --- |
| **PROJECT:** | Cordova RdSH 46 to SH 123Seguin, TX | **DATE:**  | September 26, 2023 |
| **CONFERENCE LOCATION:** | Virtual – Microsoft Teams Meeting | **CONFERENCE DATE:** | September 26, 2023 |
| **PURPOSE OF MEETING:** | TxDOT Envirionmental Public Involvement Kickoff |
| **FROM:** | John A. Tyler, PE, RAS | **PROJECT NO.:** | 12775-00 |
| **cc:** | CoS, TxDOT, PD Design Team |

**DISCUSSION:**

Below is an outline of the discussion and direction for the project listed above. ***Action items and/or question responses are shown in the bold and italic format.***

* Introductions and Meeting Purpose
* Scope
	+ Roadway widening from 2 lane to 4 lane with a raised center median
	+ Shared use bath on both sides
	+ Acquire variable width ROW
* Public Invovlement
	+ City of Seguin desires single public meeting
	+ Current identified dates 11/09; 11/16; 12/07
	+ Expectations of TxDOT
	+ Review requirements and support
	+ Attendance by TxDOT / Stakeholders
	+ Timelines
* Open Discussion