|  |  |  |  |
| --- | --- | --- | --- |
| **PROJECT:** | Cordova Rd | **DATE:**  | October 11, 2023 |
| **CONFERENCE LOCATION:**  | 390 Cordova Rd | **CONFERENCE DATE:** | October 11, 2023 |
| **PURPOSE OF MEETING:** | Project Coordination |
| **FROM:** | John A. Tyler, P.E., RAS | **PROJECT NO.:** | 12775-00 |
| **Attendees** | See Sign-In Sheet |

**DISCUSSION:**

Below is an outline of the discussion and direction for the project listed above.

* Introductions and Meeting Purpose
* Scope
	+ Roadway widening from 2 lane to 4 lane with a raised center median
	+ Shared use path on both sides
	+ Acquire variable width ROW from both sides
	+ Drainage improvements
* Schedule
	+ Currently in 60% design development
	+ Public meeting currently identified for Q4 2023
	+ ROW and Utility relocations anticipated to begin Q2 2024
	+ Construction to begin end of 2025
* Roadway alignment development and support from Big Red Barn Executive Board, GVEC, and TxDOT.
	+ Letter of support from the Executive Board of the Texas Agricultural Education & Heritage Center (Big Red Barn) dated May 17th, 2023
* Big Red Barn and Bartoskewitz Farm access alternatives
* Site specific concerns/feedback
* Open Discussion